Reviewers:  The revision marks will be rejected for jobs where special mortar is not required and where the preferred use of Class B-2 concrete can be used.  In cases where special mortar is used, accept the changes and delete the 3 blank lines in the table below after accepting the changes.  Use of special mortar will require the use of the JSP “Rapid Set Concrete Patching Material”.

Use vacuum system requirement for stricter environmental concerns.  Add the following note to the bridge plan(s) below the quantity table when vacuum system is required:  Hydro surface profiling shall be performed with a vacuum system (See Job Special Provisions).  Also note that pay item changes from “Hydro Surface Profiling” to “Hydro Surface Profiling with Vacuum System”.  Remove paragraph “(a) vacuum/pumping system” when not required.

HYDRO SURFACE PROFILING						7/20/11

1.0  Description.  This work shall consist of surface preparation, removing concrete as required, preparing the repair site, forming where required, placing and finishing new concrete.

2.0  Material.  All material shall be in accordance with Division 1000, Material Details, and specifically as follows below.  The qualified special mortar shall be in accordance with Sec 704.

| Item | Section |
| --- | --- |
| Concrete | 501 |
| Bridge Deck Concrete Wearing Surface | 505 |
| Water | 1070 |

3.0  Types of Repair Work.

3.1  Surface Preparation.  On existing concrete decks with existing wearing surfaces, the wearing surface shall be completely removed in accordance with Sec 216.  On existing concrete decks without existing wearing surfaces, the surface shall be scarified in accordance with Sec 216.

3.2  Zone Requirements.

3.2.1  Bridges with girder superstructures such as plate girders, wide flange girders, and prestressed concrete girders are permitted to have unlimited repair quantities per span without zone repair requirements unless otherwise shown on the plans or as directed by the engineer.

3.2.2  For bridges with cast-in-place concrete superstructures such as voided slabs, solid slabs, deck girders, rigid frames and box girders, full depth repair and repairing concrete deck (half-soling) shall be completed before hydro surface profiling.  For structures with special repair zones, zone repair procedures shall be followed for full depth repair and repairing concrete deck (half-soling).  Zone repair requirement will not apply to hydro surface profiling unless otherwise shown on plans or as directed by the engineer.

3.3  Hydro surface profiling.  This work shall consist of hydro surface profiling over the entire top surface of the bridge deck to provide a highly rough and bondable surface, remove unsound concrete and to remove from 1/4 inch up to 1/2 inch (minimum) depth of sound concrete during the initial deck hydro surface profiling pass.  Unsound concrete is defined as existing bridge deck concrete that is deteriorated, spalled, or as determined by the engineer to be unacceptable.

3.4  Full Depth Repair.  This work shall consist of removal and replacement of the bridge deck in the required areas.  This repair work shall take place before hydro surface profiling.  If an area of full depth repair is large enough to affect the structural integrity of the deck, it shall be referred to the engineer to determine a sequence of further full depth repair.  Any additional full depth repair areas found during hydro surface profiling shall be brought to the attention of the engineer.

3.5  Repairing Concrete Deck (Half-Soling).  When shown on the contract plans, this work shall consist of removal and replacement of the bridge deck in the required areas.  This repair work shall take place before hydro surface profiling.  If an area of half-soling repair is large enough to affect the structural integrity of the deck, it shall be referred to the engineer to determine a sequence of further half-soling repair.  Any additional half-soling repair areas found during hydro surface profiling shall be brought to the attention of the engineer.

4.0 Construction Requirements.

4.1 Removal Requirements.  Removal requirements shall be in accordance with Sec 704.

4.1.1  Hydro Surface Profiling Equipment.  The computerized hydro surface profiling self propelled robotic equipment shall be capable of removing all unsound concrete during the initial pass, sound concrete to the specified depth with a highly rough and bondable surface and removing rust and concrete particles from exposed reinforcing bars.  The robotic equipment shall be capable of removing concrete to within one inch of vertical surfaces.  Only individuals who have passed rigorous training as recommended by the equipment manufacturer shall operate the equipment.  Portable high pressure devices may be used in areas that are inaccessible to the hydro surface profiling equipment, in preparing deck repair areas or areas that require minor trim work to remove remaining unsound concrete.  All water used in hydro surface profiling shall meet the requirements for water used in mixing and curing concrete in accordance with Sec 1070.

(a)  Vacuum/Pumping System.  When the contract documents require hydro surface profiling with a vacuum system, the following shall be required of the hydro surface profiling equipment.  A vacuum or pump system shall be used closely behind the hydro surface profiling robot at all times and shall remove approximately 98 percent of the water from the hydro surface profiling robot during the hydro surface profiling process.  The vacuum or pump equipment shall be capable of removing wet debris and water.  Water collected during the vacuuming or pumping operation shall be discharged to the contractor’s wastewater collection system and disposed of off the project site meeting the requirements of the environmental protection of Sec 107.  Vacuum or pump equipment shall be of sufficient capacity to collect all hydro surface profiling concrete debris for a minimum of 2 hours of hydro surface profiling operation.  These requirements shall be included in the submitted plan of collecting the wet debris and water in accordance with paragraph 4.1.1.1 of this job special provision.

4.1.1.1  The contractor shall follow the requirement of this specification in addition to Sec 622.  The contractor shall submit to the engineer for approval in writing prior to the pre-construction meeting, the best management practices (BMP’s) to be used to protect the environment, including the method of disposal of the residue whether on right of way or off-site.  When slurry is dispersed on the right of way, BMP’s shall be installed to keep slurry or residue from entering paved ditches or structures discharging within the areas restricted by Section 622.303.8.6, from entering any waterways or from leaving the right of way.  Upon approval of the contractor’s BMP and residue disposal plan and prior to the contractor beginning surface treatment operations, the engineer will identify slurry or residue “no discharge zones”.  Operations may be suspended by the engineer during periods of rainfall or during freezing temperatures.  No direct payment for slurry or residue control requirements for BMP’s will be made.  Compliance with this specification along with the cost of all materials, labor and equipment necessary for the surface treatment work shall be included in and completely covered by the unit price bid for each of the items of work for surface treatment included in contract.

4.1.1.2  The contractor shall take steps to prevent damage to existing reinforcing steel and shall not place wheels from heavy equipment, such as vacuum trucks, on deck areas where top layer of slab reinforcement has been left unsupported by the hydro surface profiling process.  Equipment shall be operated at speeds and in such a manner that no damage to the slab and girders occur.  Any damage caused by the contractor’s equipment shall be repaired at the contractor’s expense.

4.1.1.3  Vehicles other than approved construction equipment shall not be permitted on those sections of the deck where hydro surface profiling has begun.  Contamination of the deck by construction equipment or from any other source shall be prevented.

4.1.2  Concrete Removal.  Concrete removal shall be in accordance with Sec 704.

4.1.3  Reinforcing Bar Exposed.  Reinforcing bar exposed shall be in accordance with Sec 704.

4.1.4  Reinforcement Repair.  Reinforcement repair shall be in accordance with Sec 704 except cut or broken bars or bars with 25 percent or more cross sectional area lost shall be spliced 24 diameters on each side of the damage with new bars of the same size in accordance with Sec 706.

4.1.5  Material Disposal.  All material removed shall be disposed of in accordance with Sec 202.

4.2  Preparation of Repair Area.

4.2.1 Deck Preparation Requirements.  All construction debris, wearing surface removal debris or scarifying debris, and dust shall be completely removed from the bridge deck prior to the commencement of hydro surface profiling.  Hydro surface profiling shall consist of a continuous pass operation to remove the minimum specified depth of sound concrete as shown on the plans, along with all deteriorated concrete in the deck.

4.2.1.1  The hydro surface profiling equipment shall be calibrated on an area, as approved by the engineer, of sound concrete sufficient to demonstrate the desired surface removal and roughness.  The hydro surface profiling equipment shall then be moved to another location of equal area that is unsound, as approved by the engineer, to demonstrate the ability to remove all unsound concrete during the initial pass and providing a rough and bondable surface.  A non-working technical field representative shall be present on the project site during the calibration and the hydro surface profiling surface preparation operation.

4.2.1.2  If the equipment does not demonstrate the ability to produce the desired results, as determined by the engineer, the equipment shall be removed from the project site and the contractor shall provide other equipment for calibration and demonstration.  No additional contract time or compensation will be allowed for remobilization and the recalibration process if required.

4.2.1.3  The hydro surface profiling surface preparation may begin after the engineer has approved the second calibration and recorded the five settings below.  The calibration and production settings shall be maintained and given to the engineer prior to and during hydro surface profiling surface preparation by the contractor.  The contractor shall be required to change any of the above settings to maintain the desired result with approval of the engineer.  When the designated level of removal is attained, the settings shall be recorded and maintained throughout the hydro surface profiling operation.

Water Pressure Gauge

Minimum water usage

Machine staging control (step)

Nozzle size

Nozzle travel speed

4.2.1.4  The calibration procedure specified shall be required on each structure for each time hydro surface profiling is performed.  The depth of removal shall be recorded and monitor along the cutting path, and if necessary, the equipment recalibrated to insure the minimum removal of sound concrete to achieve required roughness for bond.

4.2.1.5  Any unsound concrete or original deck surface found unsatisfactory after the initial hydro surface profiling surface preparation pass shall be removed or corrected by the contractor at no additional expense to the Commission, except as noted in full depth repair or repairing concrete deck (half-soling).

4.2.1.6  The hydro surface profiling area shall be cleaned of all loose debris and other materials scheduled to be removed.  The area shall be thoroughly cleaned using a high-pressure (7,000 psi min.) water blaster.  The area shall be vacuumed immediately following the high-pressure water cleaning to remove debris and wastewater.  Following the cleaning, the surface shall be free of all debris, loose material, slurry, cement paste and any other material that might interfere with the bond of the new concrete overlay to the satisfaction of the engineer.  Sandblasting required in the surface preparation in Sec 505 shall not be performed for the hydro surface profiling area.

4.3  Patch Preparation Requirements.  Patch preparation requirements shall be in accordance with Sec 704.

4.4  Placement of New Concrete.  Placement of new concrete shall be in accordance with Sec 704 with the following exceptions.  Concrete for repairing concrete deck shall be a qualified special mortar.    Hand vibrators shall be used for all full depth repairs below the top layer of rebar.  The repaired areas shall be cured in accordance with the qualified special mortar material requirements.

4.4.1  Deck repair concrete for repairing concrete deck (half-soling) and full depth repair areas completed prior to hydro surface profiling shall be placed from bottom of the repair area up to the top of the deck surface.  The finished repair area shall produce a very rough texture that is acceptable to the engineer as a starting profile for hydro surface profiling.

4.4.2  Deck repair concrete for repairing concrete deck (half-soling) and full depth repair areas completed after hydro surface profiling shall be placed from bottom of the repair area up to the hydro profiled surface and at least 1/2 inch above the top mat of reinforcing bars.  The finished repair area shall have a rough surface for bonding of the concrete wearing surface.

4.5  Concrete Wearing Surface Requirements with Hydro Surface Profiling.  The overlay shall not be applied on areas of half-soling and full depth repairs until the concrete has cured.  The surface shall be prepared and the overlay placed in accordance with overlay requirements.  Where surface preparation has left shallow and deep areas that do not require half-soling or full depth repair, the entire depth may be placed at one time.  Care shall be taken to insure that the wearing surface concrete is thoroughly worked into the repair areas and the concrete does not roll back under the paving screeds.

5.0  Method of Measurement.  The extent of repair may vary from the estimated quantities, but the contract unit price shall prevail regardless of the variation.  Final measurement will not be made for hydro surface profiling or hydro surface profiling with vacuum system if required except for authorized changes during construction or where appreciable errors are found in the contract quantity.  No duplication of measurement will be made for repairing concrete deck (half-soling) and full depth repair.

5.1  Where required, hydro surface profiling or hydro surface profiling with vacuum system will be measured to the nearest square yard (m2) based on measurement longitudinally from end of slab to end of slab and transversely from roadway face of curb to roadway face of curb.

5.2  Repairing concrete deck (half-soling) and full depth repair will be measured in accordance with Sec 704.

6.0  Basis of Payment.  Accepted quantities of hydro surface profiling, half-soling repair and full depth repair will be paid for at the unit price for each of the pay items included in the contract.  Payment for the above described work, including all material, equipment, labor and any other incidental work necessary to complete the items, will be considered completely covered by the contract unit price for the items included in the contract.