**Project No. J4I2006**

**I-35, Clay County**

**Pre-Bid Meeting Agenda**

**January 6, 2022**

1. **Welcome and Introductions (Juan)**

[Juan.yin@modot.mo.gov](mailto:Juan.yin@modot.mo.gov)

1. **Project Summary and General Information**
   1. **Scope: (Doug)**
   2. **Schedule: (Juan)**

Letting – 1/21/2022

Notice to Proceed –4/15/2022

Completion Date – 5/15/2024

Substantial Completion-11/17/2023 (JSP M)

* 1. **Special items (Doug)**

Geotechnical Instrumentation

Waterline

Sanitary Sewer

Special Curb Inlet Type T

* 1. **Construction sequencing (Doug)**

1. **Utilities (Heather)**

1. **Right of way (John)**

Insurance-Parcel 7

1. **FAA JSP (Juan)**

Airport Requirements (JSP W)

1. **Environmental JSPs (Juan)**

Restrictions for Migratory Birds ( JSP V)

Streams and wetland disturbance (404 permit)

1. **Construction requirements (Chris Karlin)**

1. SWPPP

2. Erosion Control Reporting requirements

3. Environmental Clearance requirement for borrow https://epg.modot.org/index.php/127.27\_Guidelines\_for\_Obtaining\_Environmental\_Clearance\_for\_Off-Site\_Activities

1. **Addendum (Juan)**

AddJSP**:** Notice to Bidders of Third Party Concurrence in Award

Remove Tree Clearing Restriction JSP

Add the 404 permits to electronic deliverables

1. **Contractor questions**