Project No. J4I2006

I-35, Clay County

Pre-Bid Meeting Agenda

January 6, 2022

- Welcome and Introductions (Juan)

Juan.yin@modot.mo.gov

- Project Summary and General Information

  - Scope: (Doug)

  - Schedule: (Juan)

Letting – 1/21/2022

Notice to Proceed –4/15/2022

Completion Date – 5/15/2024

Substantial Completion-11/17/2023 (JSP M)

  - Special items (Doug)

Geotechnical Instrumentation

Waterline

Sanitary Sewer

Special Curb Inlet Type T

  - Construction sequencing (Doug)

- Utilities (Heather)

- Right of way (John)

Insurance-Parcel 7

- FAA JSP (Juan)

Airport Requirements (JSP W)

- Environmental JSPs (Juan)

Restrictions for Migratory Birds ( JSP V)

Streams and wetland disturbance (404 permit)

- Construction requirements (Chris Karlin)

1.	SWPPP

2.	Erosion Control Reporting requirements

3.	Environmental Clearance requirement for borrow  https://epg.modot.org/index.php/127.27_Guidelines_for_Obtaining_Environmental_Clearance_for_Off-Site_Activities

- Addendum (Juan)

Add JSP: Notice to Bidders of Third Party Concurrence in Award

Remove Tree Clearing Restriction JSP

Add the 404 permits to electronic deliverables

- Contractor questions