**EXHIBIT IV**

**PERIOD OF SERVICE**

The Consultant shall make submittals in accordance with the schedule described below.

Complete Bridge Inspection by May 1, 2021

Inspection Report & Bridge Rehabilitation Checklist by June 1, 2021 (The consultant is to notify MoDOT immediately of any critical findings)

Bridge Memo and project estimate by June 15, 2020

100% Review Plans by August 3, 2021

Final Signed and Sealed Bridge Plans and Roadway Plans, Job Special Provisions, Final Construction Estimate, Working Day Study, D-12 Form and remaining PS&E documents by September 3, 2021.

PERIOD OF SERVICE – The anticipated letting is December 2021. The total period of service including construction services is expected to be completed by September 30, 2023.