EXHIBIT IV

PERIOD OF SERVICE

The Consultant shall make submittals in accordance with the schedule described below.

100% Review Plans by November 21, 2022

Final Signed and Sealed Bridge Plans and Roadway Plans, Job Special Provisions, Final Construction Estimate, Working Day Study, D-12 Form and remaining PS&E documents by January 11, 2023.

PERIOD OF SERVICE – The total period of service including construction services is expected to be completed by June 1, 2024.